Acceptance Testing

UAT Execution & Report Submission

| Date | 3 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-5226 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks |  |

1.  Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Import Data using Transform Maps (Spreadsheet) project at the time of the release to User Acceptance Testing (UAT). The project is a ServiceNow implementation that imports employee data from a spreadsheet into a custom Employee Test table through an Import Set table and a Transform Map, uses Coalesce to prevent duplicate records, and presents the data through reports and a dashboard.

2.  Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved. No defects were logged during UAT of the executed test cases, so all counts are zero.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 0 | 0 | 0 | 0 |
| Duplicate | 0 | 0 | 0 | 0 | 0 |
| External | 0 | 0 | 0 | 0 | 0 |
| Fixed | 0 | 0 | 0 | 0 | 0 |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 |
| Skipped | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 0 | 0 | 0 | 0 | 0 |

3.  Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested. Reports 2 and 3 and the dashboard (Milestone 4) were not covered in the submitted project evidence, so those 2 cases are marked Not Tested.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Creation of Spreadsheet and Tables (Milestone 1) | 2 | 0 | 0 | 2 |
| Import Set Table and Transform Map (Milestone 2) | 2 | 0 | 0 | 2 |
| Transform, Validate and Coalesce (Milestone 3) | 5 | 0 | 0 | 5 |
| Reports and Dashboards (Milestone 4) | 3 | 2 | 0 | 1 |
| Totals | 12 | 2 | 0 | 10 |