A Sprint is a fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in the form of the Fibonacci series)

1-  Very Easy task

2-  Normal task

3-  Moderate task

5-  Difficult task

Project: Import Data using Transform Maps (Spreadsheet)

Storypoint - 5 (1,2,3,5)

Sprint 1

Spreadsheet & Table Setup (Epic 1)

Creation of Spreadsheet (USN1) 2

Creation of Tables (USN2) 3

Total Story Point in Sprint 1 = 2+3 = 5

Sprint 2

Import Set Table & Transform Map (Epic 2)

Create Import Set Table (USN3) 2

Create Transform Map (USN4) 3

Run Transform (USN5) 1

Total Story Point in Sprint 2 = 2+3+1 = 6

Sprint 3

Transform, Validate & Coalesce (Epic 3)

Transform Data & Validate (USN6) 3

Enable Coalesce to Avoid Duplicate Records (USN7) 3

Inserting New Data in Excel Format (USN8) 5

Total Story Point in Sprint 3 = 3+3+5 = 11

Sprint 4

Reports & Dashboards (Epic 4)

Creating Report - Employees by Department (USN9) 3

Adding Report to Dashboard (USN10) 2

Total Story Point in Sprint 4 = 3+2 = 5

Total Story Points

Sprint 1 = 5

Sprint 2 = 6

Sprint 3 = 11

Sprint 4 = 5

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 5+6+11+5 = 27

No of Sprints = 4

Velocity = 27/4

6.75 (Story Points per Sprint)

Your team's velocity is 6.75 Story Points per Sprint.